# Mock Onboarding Timeline – B2B SaaS Product Rollout (8 Weeks)

## Week 1: Discovery & Planning

- Identify key stakeholders and technical constraints

- Define KPIs and business outcomes

## Week 2–3: Technical Integration

- Set up single sign-on, permissions, and environment configuration

- Perform security and compliance reviews

## Week 4: Admin Training & Pilot Prep

- Deliver admin console walkthrough and role-based training

- Prepare pilot teams with use case-specific guides

## Week 5–6: Pilot Launch

- Run pilot program with high-priority users

- Collect feedback and address friction points

## Week 7: Rollout Prep

- Finalize communications and go-live playbook

- Address support documentation and escalation protocols

## Week 8: Full Rollout & Transition

- Launch to entire organization

- Begin ongoing success check-ins and monitor KPI dashboard